# Blockchain-Verified Neural Network Training

Upgraded Architecture & Implementation Plan

# 1. What Changed and Why

The original brief scores well on breadth but the EXPERT tier (real ZK-SNARK gradient verification) is not realistically buildable in a hackathon window, and the ADVANCED tier's three anomaly-detection models were listed as alternatives rather than a system. The upgrades below close both gaps while keeping every deliverable achievable in a 24-48h build.

| Area | Original | Upgrade | Why it matters |
| --- | --- | --- | --- |
| Proof of computation | Full ZK-SNARK gradient hashing (D10) | Commit-reveal Proof-of-Learning scheme on-chain | Same anti-forgery guarantee, buildable in hours not days; ZK circuit becomes an optional stretch goal |
| Anomaly detection | Isolation Forest / autoencoder / cosine — picked independently | Weighted ensemble of all three into one anomaly score | One disagreeing model no longer silently overrides the others; more defensible to judges |
| Aggregation | Not specified | Byzantine-robust trimmed-mean + reputation-weighted FedAvg | Poisoned gradients that slip past detection still can't dominate the averaged model |
| Storage | Centralised DB for checkpoints | IPFS content-addressed storage, CID hash recorded on-chain | Matches the 'decentralized platform' claim in the objective; removes the single point of failure called out in Real-World Context |
| Node trust | Binary accept/reject per gradient | On-chain reputation score (+/-) per node, decaying with flags | Turns the blockchain into a live trust ledger the AIML and IS layers both consume |

# 2. Upgraded Domain Matrix

| Domain | Core Responsibilities (upgraded) | Stack |
| --- | --- | --- |
| CS | Commit-reveal contract, FastAPI relay (/commitGradient, /revealGradient, /verifyUpdate, /getTrainingHistory), IPFS pinning service | Solidity, FastAPI, Web3.py, IPFS (web3.storage), PostgreSQL, Docker |
| IS | Live dashboard: node reputation leaderboard, per-round verification-confidence trend, flagged-gradient log via WebSocket | React, Chart.js, Tailwind, WebSockets |
| AIML | Ensemble anomaly scorer (Isolation Forest + autoencoder + cosine), Byzantine-robust + reputation-weighted aggregation | PyTorch, scikit-learn, NumPy, Pandas |

# 3. Revised Deliverable Tiers

## Foundational

- D1: Deploy TrainingVerification.sol (commit/reveal + reputation) to a local Hardhat testnet

- D2: Postgres schema for nodes, gradient updates, checkpoints, verification logs

- D3: Dashboard skeleton with static layout for Training Overview / Node Contributions / Model Performance

## Intermediate

- D4: Repo structure across contracts/ backend/ ml/ frontend/

- D5: /commitGradient and /revealGradient wired end-to-end through Web3.py to the deployed contract

- D6: Dashboard live-updates node contributions, round statistics, and verification status over WebSocket

- D7: Baseline CNN/Transformer trained across 3+ simulated nodes with simple FedAvg

## Advanced

- D8: Ensemble gradient validator (Isolation Forest + autoencoder + cosine-to-mean) producing one combined anomaly score

- D8b (new): Byzantine-robust trimmed-mean aggregation as a fallback even when detection misses a poisoned gradient

- D9: Automated alerts + on-chain flagGradient() call when combined anomaly score crosses threshold; reputation auto-decays

## Expert

- D10 (revised): Commit-reveal Proof-of-Learning is the baseline expert deliverable — already implemented in the contract below

- D10-stretch: Circom/snarkjs circuit proving 'this checkpoint was derived from N valid gradient commitments' without revealing the gradients themselves — attempt only after D1-D9 are solid

# 4. Starter Code

Four files are included alongside this document: TrainingVerification.sol (contract), backend_main.py (FastAPI relay + WebSocket broadcast), gradient_validator.py (ensemble anomaly detection + robust aggregation), and Dashboard.jsx (React monitoring UI). Key excerpt — the commit-reveal core of the contract:

function commitGradient(bytes32 commitHash) external onlyRegistered {

commitments[msg.sender] = Commitment(commitHash, block.timestamp, false);

emit GradientCommitted(msg.sender, currentRound, commitHash);

}

function revealGradient(bytes32 gradientHash, uint256 nonce, string calldata ipfsCID) external {

bytes32 check = keccak256(abi.encodePacked(gradientHash, nonce, msg.sender));

require(check == commitments[msg.sender].commitHash, "reveal mismatch");

// record GradientUpdate, emit GradientRevealed ...

}

Reputation-weighted aggregation (Python, ml/gradient_validator.py):

def reputation_weighted_fedavg(gradients, reputations):

weights = np.clip(reputations, 0, None)

weights = weights / weights.sum()

return np.average(gradients, axis=0, weights=weights)

# 5. Suggested Demo Narrative

- Spin up 3-5 simulated training nodes, one seeded to submit a poisoned gradient

- Show the commit-reveal transactions landing on the local chain in real time

- Show the dashboard flag the poisoned node and its reputation drop live

- Show the trimmed-mean aggregation curve staying stable even with the poisoned gradient included, vs. a naive-average curve that drifts — this is the single most persuasive judge-facing chart